Shropshire and Wrekin Fire and Rescue Authority

Strategy and Resources Committee

20 November 2014

Capital Update on Activity and Finance

Report of the Chief Fire Officer

For further information about this report please contact John Redmond, Chief Fire Officer, on 01743 260205 or Ged Edwards, Planning and Performance Manager, on 01743 260208.

Purpose of Report

This report provides an overview of all the capital schemes within the Brigade and their current status.

|  | Recommendations The Committee is asked to note the progress on current schemes. |
| --- | --- |

Background

Updates on Finance and Activity within Capital Schemes are reported to Members at Strategy and Resources Committee.

This report provides an update on current schemes.

Progress

This report covers the reporting period August to end of September 2014.  Detailed progress on schemes carried forward from 2013/14 or earlier and on this year’s schemes (2014/15) is shown within the appendices.

Schemes that are part of the Service Transformation Programme will be monitored by the Service Transformation Programme Board.

Financial Implications

The financial implications are as outlined within the report.

Legal Comment

There are no direct legal implications arising from this report.

Initial Impact Assessment

As this report presents purely historical information, an Initial Impact Assessment is not required.

Equality Impact Assessment

Officers have considered the Service’s Brigade Order on Equality Impact Assessments (Personnel 5 Part 2) and have decided that there are no discriminatory practices or differential impacts upon specific groups arising from this report.  An Initial Equality Impact Assessment has not, therefore been completed.

Appendices

Appendix A

Non-exempt Update to end of September 2014 on Schemes carried forward from 2013/14 and prior and on Schemes for 2014/15

Appendix B

Paper 11

Exempt Update to end of September 2014 on Schemes carried forward from 2013/14 and prior and on Schemes for 2014/15

Background Papers

There are no background papers associated with this report.

Schemes carried forward from 2013/14 and prior

| Name of Scheme | Balance Brought Forward from 2013/14 | Spend and commitments to date in 2014/15 | Balance | What is the Scheme End Date? | Senior Responsible Owner and Project Manager or Point of Contact | Update |
| --- | --- | --- | --- | --- | --- | --- |
| Positive pressure ventilation (PPV) fans | £18k | £0k | £18k | August 2014 | Jon Temple Kev Faulkner | All six retained stations (Bishop’s Castle, Bridgnorth, Ludlow, Market Drayton, Whitchurch and Oswestry) are now up and running at Phase 1 (Defensive / Post Fire) PPV. A proportion of the underspend will be used to purchase replacement PPV fans at other stations. |
| Shrewsbury appliance bay doors | £96k | £0k | £96k | December 2014 | Andrew Kelcey | Work on the appliance bay doors has started and is expected to be completed by December, although there may be significant delays in completing ceiling works. The scheme was increased following approval from Members from £70k to £96k earlier in year to take into account the heating and lighting work that was agreed to be carried out at the same time. |
| Capital training improvements 2013/14 and training improvements carried forward from 2007/08, 2008/09, 2009/10 and training facilities 2010/11 | £159k | £120k | £39k | Unknown | Andy Perry | Shropshire Council (SC) has been instructed to carry out the work to construct four new drill towers at Clun, Church Stretton, Whitchurch, and Much Wenlock retained stations. SC has recommended that new applications should be made for Clun, Church Stretton and Whitchurch due to the length of time, which has passed since the original planning permission was submitted. The planning permission was agreed at Much Wenlock with some restrictions relating to the times the tower could be used. SC has also been instructed to carry out the work to build a below ground training facility at Telford. Further funds may be required for the underground training facility and will be brought back to Members for consideration, once costs have been established. |
| Light vehicle replacement | £82k | £39k | £43k | Unknown | John Das Gupta | Following the review of light vehicles, a schedule for potential replacement of light vehicles had been agreed with the Head of Finance, based upon vehicle condition, rather than just age. To date two vehicles have been purchased. |
| Replace Ford Rangers and Land Rovers with incident support units (ISUs) with fire fogging capability | £68k | £19k | £49k | March 2015 | Andrew Kelcey | The remaining ISUs will be fitted with fire fogging systems. Capabilities and stowage will be standardised across all ISUs. The Hilux vehicles, used as station vans at Shrewsbury and Wellington will be subject to a separate assessment of their operational needs. |
| Fire alarms on stations | £15k | £7k | £8k | April 2015 | Andrew Kelcey | Single point fire alarm systems have been installed at all sites. Evac chairs have been provided at Shrewsbury and Telford. Quotations have been obtained for a fixed alarm at Craven Arms and this is to be ordered. |

Schemes for 2014/15

| Name of Scheme | Scheme amount | Spend and commitments to date in 2014/15 | Balance | What is the Scheme End Date? | Senior Responsible Owner and Project Manager or Point of Contact | Update |
| --- | --- | --- | --- | --- | --- | --- |
| Thermal imaging cameras | £25k | £9k | £16k | March 2015 | Andrew Kelcey | Three cameras were purchased for the new appliances. Further cameras will be purchased as and when required, as opposed to being automatically replaced after a given life cycle. |
| Video conferencing | £69k | £19K | £50K | December 2014 | Sally Edwards | The equipment has been installed at 13 retained stations, where there is no audio visual (AV) equipment. A review of stations that already have AV equipment is being carried out to determine any additional requirements, such as web cameras and speakers that will be needed for video conferencing. |
| IT infrastructure | £100k | £22k | £78k | March 2015 | Sally Edwards | The Surface Pro 3 are currently being deployed and have been enthusiastically received. There are drop-in sessions running for half an hour daily to assist staff with using the devices. |
| Light pumping unit (to replace the light pumping unit and prime mover schemes and brought forward to 2014/15, as agreed at the April Fire Authority meeting) | £500k | £71K | £429K | Unknown | Andrew Kelcey | Significant technical issues have arisen regarding this project, resolution of which will result in significant delay, but is expected to be possible within the current contract. Delivery date is unknown. |
| Improvements at Wellington (appliance bay doors, dormitories and heating system) | £270k | £0k | £270k | Appliance bay doors and dormitories to be completed by December 2014. Dates still to be confirmed for the heating system | Andrew Kelcey | The contract for refurbishment has been awarded with a planned start at the beginning of November. Tenders for door replacement are being assessed. Design is continuing on the heating system. |
| Holmatro pump replacement | £33k | £27k | £6k | March 2015 | Andrew Kelcey | This scheme is used to replace the Holmatro pumps as needed each year. Any underspend will be rolled forward to the following year. |

Please note that there is a second part to this appendix, which is an exempt paper and appears at item 11 on the agenda.